GAF.com Continuous Improvement daily stand up running notes document

12/13/25

Agenda

- ana.villavicencio@verndale.comjack.bonner@verndale.comto deliver comm document package fixes plus all code drop 2 deliverables on 12/16 → Dev update

- High # of defects logged based on testing of code drop 1 → Can we deliver everything earmarked for code drop 2 and 3?

- Does the Verndale team test stories/tickets before handover to GAF?

- SCI-1708 Magento SKUs - Make uneditable and enable URL field for Sitecore → Is this ticket a backlog item? → Backlog item per Jeff

- Leading zero Magento fix deployment scheduled for 12/17

- Moving away from DSU meeting invitation notes to a running document → due to a poor google experience maintaining notes within the invitation.

- QA update

- UAT update

- Any other topics?

Action items

- Dmitry Gukhmanto give access to this notes doc to the team

- Diana Rodriguesto confirm testing plan for code drop2 (bug vs planned stories)

- Sukesh Gudikandulato confirm testing status of leading zero fix

- Dmitry Gukhmanto continue to follow up with BQ team re: distributor data for Varnet migration